Surrey Tuning Services Portal

Phase 7 Test Plan — Client Commerce (Credits, Products, Invoices & Stripe)

Version 1.0  |  June 2026

# 1. Overview

This test plan covers Phase 7 of the Surrey Tuning Services Portal — the commerce layer. This includes Slave Credit top-ups, EVC Credit purchases, Products, Invoice management, and the Stripe payment flow including webhook handling.

Pre-conditions before testing:

- Phase 6 complete and all passing tests confirmed

- Stripe test keys configured in .env (STRIPE_KEY, STRIPE_SECRET, STRIPE_WEBHOOK_SECRET)

- At least one active Product seeded for slave credit purchase

- At least one active WinOLS Bundle seeded

- Test dealer account: dealer@test.com / TestPass123! with Slave Credits: 100, EVC Credits: 50

NOTE: Many tests require Stripe configuration. These are clearly marked BLOCKED. Non-Stripe tests can be completed immediately.

# 2. Stripe Setup (before running blocked tests)

- Log in to Stripe Dashboard (test mode) at dashboard.stripe.com

- Go to Developers > API Keys and copy Publishable Key and Secret Key

- Add to .env: STRIPE_KEY=pk_test_... and STRIPE_SECRET=sk_test_...

- Install Stripe CLI and run: stripe listen --forward-to surreytuning.test/webhooks/stripe

- Copy the webhook signing secret output into STRIPE_WEBHOOK_SECRET in .env

- Run: php artisan config:clear

Test card for Stripe checkout: 4242 4242 4242 4242  |  Any future date  |  Any CVC

# 3. Test Cases

| Test # | Section | Test Description | Expected Result | Status |
| --- | --- | --- | --- | --- |
| T01 | Slave Credits | Navigate to /my/credits/slave | Page loads showing current Slave Credit balance and transaction history |  |
| T02 | Slave Credits | Transaction history table columns | Date, Type, Reason, Amount (green/red), Balance After all present |  |
| T03 | Slave Credits | Products listed for purchase | Active products with payment_type slave_credits or both are listed |  |
| T04 | Slave Credits | Click to purchase — Stripe checkout redirect | Redirected to Stripe hosted checkout page | BLOCKED: needs Stripe |
| T05 | Slave Credits | Cancel Stripe checkout | Redirected to /my/payment/cancel with cancel message | BLOCKED: needs Stripe |
| T06 | Slave Credits | Complete Stripe checkout (test card) | Redirected to /my/payment/success with confirmation | BLOCKED: needs Stripe |
| T07 | EVC Credits | Navigate to /my/credits/evc | Page loads showing EVC balance and active WinOLS bundles |  |
| T08 | EVC Credits | WinOLS bundles display correctly | Bundles show name, credits awarded, and price |  |
| T09 | EVC Credits | Purchase EVC bundle via Stripe | Redirected to Stripe checkout | BLOCKED: needs Stripe |
| T10 | EVC Credits | EVC transaction history visible | Table shows EVC credit transactions for this dealer |  |
| T11 | Invoices | Navigate to /my/invoices | Invoice list loads with pagination, newest first |  |
| T12 | Invoices | Invoice list columns | Invoice #, Description, Net, VAT, Gross, Status badge, Date, Actions |  |
| T13 | Invoices | Filter by status | Filtering Issued/Paid/Void returns correct subset |  |
| T14 | Invoices | View invoice detail | Invoice detail page loads with full line item information |  |
| T15 | Invoices | Pay Now button on issued invoice | Initiates Stripe checkout for invoice gross amount | BLOCKED: needs Stripe |
| T16 | Invoices | Void invoice has no Pay Now | Void invoices do not show Pay Now button |  |
| T17 | Products | Navigate to /my/products | Product grid loads with images, names, descriptions, prices |  |
| T18 | Products | Payment method badge on products | Correct badge: Pay with Credits / Card Payment / Credits or Card |  |
| T19 | Products | Purchase product with slave credits | Credits deducted immediately, ProductOrder + Invoice created |  |
| T20 | Products | Insufficient credits — purchase blocked | Appropriate error shown if balance too low for credit purchase |  |
| T21 | Products | Purchase product via Stripe card | Redirected to Stripe checkout | BLOCKED: needs Stripe |
| T22 | Stripe Webhook | POST /webhooks/stripe — invalid signature | Returns HTTP 400 |  |
| T23 | Stripe Webhook | checkout.session.completed — slave credits | Slave balance updated, invoice created and marked paid | BLOCKED: needs Stripe |
| T24 | Stripe Webhook | checkout.session.completed — EVC bundle | EVC balance updated, invoice created and marked paid | BLOCKED: needs Stripe |
| T25 | Stripe Webhook | checkout.session.completed — invoice payment | Invoice marked paid, payment intent ID stored | BLOCKED: needs Stripe |
| T26 | Stripe Webhook | payment_intent.payment_failed event | Returns 200, failure is logged | BLOCKED: needs Stripe |
| T27 | Stripe Webhook | Webhook route CSRF exempt | POST without CSRF token returns 200 or 400 (not 419) |  |
| T28 | Payment Pages | /my/payment/success loads | Success page renders with confirmation message |  |
| T29 | Payment Pages | /my/payment/cancel loads | Cancel page renders with back link to portal |  |
| T30 | Owner Credits | Manually adjust slave credits (positive) | Balance increases, SlaveCreditTransaction record created |  |
| T31 | Owner Credits | Manually adjust slave credits (negative) | Balance decreases, transaction record created |  |
| T32 | Owner Credits | Manually adjust EVC credits | EVC balance updates, EvcCreditTransaction created |  |
| T33 | Owner Invoices | Owner invoice list at /invoices | All invoices across all dealers listed with filters |  |
| T34 | Owner Invoices | Create manual invoice for dealer | Invoice created, visible in dealer invoice list |  |
| T35 | Owner Invoices | Mark invoice as paid (owner) | Status changes to Paid, paid_at recorded |  |
| T36 | Owner Invoices | Void an invoice (owner) | Status changes to Void |  |
| T37 | Security | Client accesses another dealer invoice | Returns 403 Forbidden |  |
| T38 | Security | Unauthenticated /my/credits/slave access | Redirects to /login |  |

# 4. Test Accounts

| Role | Email | Password |
| --- | --- | --- |
| Owner / Admin | admin@surreytuningservices.co.uk | ChangeMe123! |
| Test Dealer | dealer@test.com | TestPass123! |

# 5. Known Blockers

- T04-T06: Slave credit Stripe checkout and return pages

- T09: EVC bundle Stripe checkout

- T15: Invoice payment via Stripe

- T21: Product Stripe checkout

- T23-T26: Stripe webhook events (except CSRF check T27)

- File downloads remain blocked pending R2/Cloudflare setup (Phase 8)

# 6. Pass Criteria

Phase 7 is considered complete when:

- All non-Stripe tests pass (T01-T03, T07-T08, T10-T14, T16-T20, T22, T27-T36, T37-T38)

- Stripe tests pass once keys are configured

- Product purchase with slave credits deducts balance and creates invoice correctly

- Webhook CSRF exemption confirmed (T27)

- Cross-dealer invoice security confirmed (T37)

- Git commit made after all tests pass